Wall of Honor Project

Estimate and bid prepared by Jonathan Bernard for the United Pentecostal Church International.
Statement Of Work
## General

## Executive Leadership Display

## Order of the Faith Display

## Deceased Ministers Display
Estimate

Project and Scope Assumptions
The statement of work and estimate presented above are based on a best-effort understanding of the project requirements. If the following assumptions are incorrect it may impact the overall cost of the project, the time it will take to complete, or both.
1. The Wall of Honor will not integrate directly with existing UPCI systems. Specifically, the database of ministers will be managed entirely within the WOH system via the provided administrative interface without automated integration into the larger UPCI database of ministers.
2. The provided solution will be a web-based application that runs in a modern, standards-compliant web browser.
3. Hardware procurement and configuration is not included in the scope of this effort.
4. User input will be handled via the operating system’s native functionality (for example the default on-screen keyboard provided with Windows 10).
Open Questions

Delivery and Payment Schedule
- Designs presented: Mar. 1st
- Designs approved: Mar. 15th
- First display delivery: Apr. 15th
- First invoice due: May 1st
- Second display delivery: May 15th
- Final delivery: July 1st
- Go-live deadline: Aug. 1st
- Second invoice due: Aug. 1st